# CeolX

Mobile App Development Proposal

For
Prepared for Chongie Entertainment Services, Ireland

Last Updated: 16/01/2026

RaftLabs

Building lovable software products

www.raftlabs.com

Raft Media Systems Pvt Ltd, India

# Table of Contents

Table of Contents	1

Revision History	2

Introduction	3

About Client	3

About RaftLabs	3

Why RaftLabs?	3

Executive Summary	4

Objectives	4

Solution	4

Scope: Who & What We Are Building	5

Target Demographics and Business Model	5

Target Personas	6

Feature Breakdown - Tentative	7

End Users - Mobile Application (Android and IOS)	7

Feature breakdown	7

Artists - Mobile Application (Android and iOS)	8

Feature breakdown	8

Venues/Businesses - Mobile Application (Android and iOS)	10

Feature breakdown	10

Super Admin - Web Application (Desktop Version)	13

Feature breakdown	13

Assumptions & Considerations	14

Proposed Technical Architecture	15

Proposed Technology Stack	15

Operational Excellence (How We Work)	18

Communication Matrix	18

Project Management Standard	18

Proposed Team Structure	19

Execution Roadmap (Phased Approach)	20

Development & Launch	20

Team, Time, and Cost Estimation	21

Deliverables Timeline	21

Recurring Operational Cost	22

Terms and Conditions	23

# Revision History

| # | Date Updated | Item Details | Notes | Page |
| --- | --- | --- | --- | --- |
| 1 | 16 Jan 2026 | V1 Draft | Prepared by Pratiksha Patil - Business Analyst | - |

# Introduction

| ## About Client The client aims to promote Irish music culture through a mobile app that connects users to live events and performances using location-aware discovery and community-driven content. ## About RaftLabs RaftLabs (hereafter referred to as "RaftLabs or we") builds digital solutions and custom software for startups, agencies, and enterprise companies. We collaborate with our clients to create value and ensure timely project delivery. ### Why RaftLabs? - Product Dev Expertise: Over the past 18 months, we have delivered multiple business products and solutions like PSi, WorxSquad, Gula, and TigerPay. - Product First Mindset: Our bespoke technical approach and user-centric product mindset ensure 95% customer retention. Our developers, designers, and architects build lovable software solutions prioritising user experience. - Tech Partners and Not Vendors: We work as partners, going beyond our scope of work and deliverables for startups and SMB customers. We build, support, and actively guide until the product matures and has a net positive engagement. - Flexible and Transparent approach: We understand the founders' mindset. We are a flexible team that believes in transparency in our communication and adapting to evolving requirements. | 55+ strong technical team 7+ years of experience 50+ Web/Mobile/AI Apps built 4+ Awards and Certifications 95% Net Promoter Score |
| --- | --- |

# Executive Summary

## Objectives

CeolX enables real-time discovery of Irish music events by combining location-based technology with a dynamic, user-driven content ecosystem. The mobile app helps users explore live performances, venues, and artists nearby through intuitive features like maps and promotional content.

- Enable music enthusiasts to explore live events, sessions, and venues based on location and musical interests

- Allow artists to promote events, share performances, and engage with fans through content posts

- Help venues and businesses list gigs, discover talent, and measure audience engagement through built-in analytics tools

## Solution

RaftLabs proposes a phased implementation model to ensure the platform matures thoughtfully, balancing speed, quality, and measured investment.

We begin with a Discovery & Alignment Phase to finalize workflows, technical decisions, and success criteria. This reduces risk while ensuring every feature aligns with business goals and customer behaviour.

Following this, the project moves into an Agile Build Phase, delivering incremental improvements every 2 weeks. This approach ensures transparency, visible progress, and the flexibility to iterate based on feedback.

# Scope: Who & What We Are Building

## Target Demographics and Business Model

| S.No. | Type | Specifications |
| --- | --- | --- |
| 1. | Country Target | Global |
| 2. | Language Support | English |
| 3. | Target Audience / Demographics | End Users, Artists, and Venues interested in Irish music and cultural events |
| 4. | System Type | End Users/Artists/Venues - Android & iOS Mobile App Super Admin - Web Dashboard |
| 5. | Hosting Type | Cloud |
| 6. | Business Model | SaaS (Software as a Service) |
| 7. | Payments and Billing | Not Applicable |
| 8. | Data Security | Standard |
| 9. | Authentication / Sign Up | - Email/Password - Google / Apple Sign-in |
| 10. | Integration/ API / 3rd party | - Google Maps API |
| 11. | Infrastructure Preferences | AWS Cloud |
| 12. | References | - Snapchat - Shotgun.live |

## Target Personas

The proposed CeolX platform will consist of the following applications, each tailored to a specific user group:

| Personas | Pain Point | Feature Need |
| --- | --- | --- |
| - End Users Mobile App (Android & iOS) | Discover and attend Irish music events, follow artists, and engage with content. | - Sign up via Email, Google, or Apple - Browse live events and sessions via feed or map - Like, comment, and share promotional posts from Artists and venues/Businesses - Save events to the calendar and get reminders |
| - Artists Mobile App (Android & iOS) | Promote performances, engage fans, and discover performance opportunities. | - Create events and promotional posts - Apply for events published by venues - Accept or reject event participation requests from venues/businesses. |
| - Venues/Businesses Mobile App (Android & iOS) | Post gig opportunities, host events, and discover artists for bookings. | - Create and manage event listings - Review artist profiles and send invites to perform. - Post promotional content - Access content insights and metrics - Post promotional ads per event |
| - Super Admin Web App (Example: admin.ceolX.com) | Used by the internal CeolX team to manage the platform. | - View and manage user data |

## Feature Breakdown - Tentative

We have prepared the following feature list based on the discussions and inputs shared through emails, calls, and meetings so far.

### End Users - Mobile Application (Android and IOS)

#### Feature breakdown

| Module | Feature | Details |
| --- | --- | --- |
| - Splash Screen | App Intro | - A static/animated splash screen |
| - Authentication | Sign Up | - Email/Password |
|  | Change Password | - Google/Apple Sign up |
|  | Sign In | - Email/Password |
|  |  | - Google/Apple Sign in |
|  | Log out |  |
|  | Forget Password |  |
| - Onboarding | User Persona-based feature access | - User Persona selection - Add the current location to locate events |
| - Homepage | Maps Integration | - Option to add the current location and filter the feed accordingly - To discover events held nearby - Map-based directory of event location - pubs, venues, and cultural hubs |
| - Additional Actions | Filters | - Filter by event category - Filter by user's location radius (5/15 kms, etc) |
|  | Search | - By artist name - By event name |
| - Discover Content Types (events, posts) | Event | - Title, cover image, date/time, description - List of performing artists/collaborators - View venue details - Book a ticket via the external link added by the Artist/Business |
| - Navigation | Gig Listings | - Save the event to the calendar |
| - Calendar | Promotional Posts | - Watch promo videos, listen to audio clips, and view images - View the artist profile directly from the post |
| - Notifications | Updates | - Like, share |
|  | Basic Profile | - Follow the artist/venue from the post |
| - Calendar | Reminders | - Add event to calendar - Get push notifications before the event |
| - My Events | Saved Events | - View all saved events |
|  | Booked Events | - View all Booked events |
| - Notifications | Updates | - Alerts on nearby events, new posts |
|  | Promotional Ads | - Promotional Ads are pop-up visible on the homescreen - These are ads added by Venues while creating the event to promote nearby restaurants, etc. [Example: 15% OFF at Dominos] |
| - Profile | Basic Profile | - Name, location - View information on login method - Gmail/Google Sign Up/Apple |

### Artists - Mobile Application (Android and iOS)

#### Feature breakdown

| Module | Feature | Details |
| --- | --- | --- |
| - Authentication | Sign Up | - Email/Password |
|  |  | - Google/Apple Sign up |
|  | Sign In | - Email/Password |
|  |  | - Google/Apple Sign in |
|  | Log out |  |
|  | Forget Password |  |
| - Onboarding | User Persona-based feature access | - User Persona selection - Add the current location to locate events |
| - Homepage | Maps Integration | - Option to add the current location and filter the feed accordingly - To discover events held nearby - Map-based directory of event location - pubs, venues, and cultural hubs |
| - Additional Actions | Filters | - Filter by event category - Filter by user's location radius (5/15 kms, etc) |
|  | Search | - By artist name - By event name |
| - Discover Content Types (events, posts) | Event | - Title, cover image, date/time, description - List of performing artists/collaborators - View venue details - Book a ticket via the external link added by the Artist/Business |
|  | In-app notifications | - Save the event to the calendar |
| - Event/Gig invitation requests | Promotional Posts | - Watch promo videos, listen to audio clips, and view images - View Artist profile directly from the post |
| - Calendar | Reminders | - Like, share |
| - Analytics | Performance Stats | - Follow the artist/venue from the post |
| - Calendar | Reminders | - Add event to calendar - Get push notifications before the event |
| - My Events | Saved Events | - View all saved events |
|  | Booked Events | - View all Booked events |
| - Create Event | Create Event | - Add event details - image/description/venue details, dates, collaborators, ticket link for booking |
|  | Add/Create collection | - Option for Artist to add created event to a collection - Name, logo/branding What is a Collection? A Collection groups related events together. For example, the Dooagh Folk Festival may include events like Friday Night Concert, Saturday Night Festival Gig, Sunday Wrap Up, and Sunday BBQ & Tunes. These can all be placed under one Collection called ‘Dooagh Folk Festival’, the list will be further shown under the upcoming event section. Artists can either choose an existing Collection or create a new one to group their events. |
|  | Manage Events | - Edit or update event info |
| - Create Post | Create Post | - Caption - Visual content |
|  | Supported visual content type | - Image - Audio - Video + thumbnail for video |
| - Notifications | Followers | - Notify followers of new events/posts |
|  | In App notifications | - Notification on new followers, requests approval from the Venue |
| - Event invitation requests |  | - View invites from venues/Businesses - Accept/reject the requests |
| - Calendar | Reminders | - Add event to calendar - Get push notifications before the event |
| - Analytics |  | - Posts likes - Events - saved/booked/viewed |
| - Profile | Artist Profile | - Bio, name, contact details |
|  | Edit Profile | - Update profile details |
|  | My Events | - Events posted by the artist |
|  | My posts | - Posts published by the artist |
|  | Bookings | - Events booked by the artist |

### Venues/Businesses - Mobile Application (Android and iOS)

#### Feature breakdown

| Module | Feature | Details |
| --- | --- | --- |
| - Authentication | Sign Up | - Email/Password |
|  |  | - Google/Apple Sign up |
|  | Sign In | - Email/Password |
|  |  | - Google/Apple Sign in |
|  | Log out |  |
|  | Forget Password |  |
| - Onboarding | User Persona-based feature access | - User Persona selection - Add the current location to locate events |
| - Homepage | Maps Integration | - Option to add the current location and filter the feed accordingly - To discover events held nearby - Map-based directory of event location - pubs, venues, and cultural hubs |
| - Additional Actions | Filters | - Filter by event category - Filter by user's location radius (5/15 kms, etc.) |
|  | Search | - By artist name - By event name |
| - Discover Content Types (events, posts) | Event | - Title, cover image, date/time, description - List of performing artists/collaborators - View venue details - Book a ticket via the external link added by the Artist/Business |
|  | Requests Management | - Save the event to the calendar |
| - Analytics | Promotional Posts | - Watch promo videos, listen to audio clips, and view images - View the artist's profile directly from the post |
| - Notifications | Alerts | - Like, share |
|  | Venue Profile | - Follow the artist/venue from the post |
| - Calendar | Reminders | - Add event to calendar - Get push notifications before the event |
| - My Events | Saved Events | - View all saved events |
|  | Booked Events | - View all Booked events |
| - Create Event | Create Event | - Add event details - image/description/venue details, dates, select category, collaborators, ticket link for booking |
|  | Add/Create collection | - Option for Venue to add the created event to a collection - Name, logo/branding What is a Collection? A Collection groups related events together. For example, the Dooagh Folk Festival may include events like Friday Night Concert, Saturday Night Festival Gig, Sunday Wrap Up, and Sunday BBQ & Tunes. These can all be placed under one Collection called ‘Dooagh Folk Festival’, the list further to be shown under the upcoming event section. Venues/Businesses can either choose an existing Collection or create a new one to group their events. |
|  | Create promotional ad | - Title + Description - These are ads added by Venues while creating the event to promote nearby restaurants etc [Example: 15% OFF at Dominos] |
|  | Manage Events | - Edit or update event info |
| - Create Post | Create Post | - Caption - Visual content |
|  | Supported visual content type | - Image - Audio - Video + thumbnail for video |
| - Notifications | Followers | - Notify followers of new events/posts |
|  | In App notifications | - Notification on new followers, requests approval from artists |
| - Event invitation requests |  | - Send invitations to artists requesting to perform at their venue. - View invites sent from artists - Accept/reject the requests |
| - Calendar | Reminders | - Add event to calendar - Get push notifications before event |
| - Analytics |  | - Posts likes - Events - saved/booked/viewed |
| - Profile | Venue Profile | - Bio, name, contact details |
|  | Edit Profile | - Update profile details |
|  | My Events | - Events posted by the venue |
|  | My posts | - Posts published by the venue |
|  | Bookings | - Events booked by the venue |

### Super Admin - Web Application (Desktop Version)

#### Feature breakdown

| Module | Feature | Details |
| --- | --- | --- |
| - Authentication | Login | - Email/ Password |
|  | Log out |  |
| - Dashboard | Dashboard | - Simple KPI cards (# of End Users, Artists, Venue/Businesses Registered, # Active users, etc) |
| - User Management | View user details | - Table view with User details, example: - Name - Email address - User Type [End user, artist, Venue/Businesses] - Others [Last login, Registration date, device/browser information] - Search with Email |
|  |  | - Export CeolX app user list |

## Assumptions & Considerations

- Content Types and Visibility

  - We assume the following are the content types that Artist and Venue/Businesses can create:

    - Events (e.g., gigs, sessions, performances, meetups, live shows, etc.)

    - Promotional Post: Supported files - Image, Video, Voice Notes + Caption

  - We assume that live streaming functionality is NOT part of the V1 scope.

  - We assume the application will have a default list of categories that the super admin cannot edit.

  - We assume all content created and posted on the platform will be publicly accessible to any authenticated user, with no visibility restrictions across user personas in V1.

- Map UI and Data Display

  - We assume offline maps or cached location data will not be supported.

  - We assume vertical elevation (e.g., building floor level) will not be factored into event or venue placement on the map.

    - For example, multiple events within the same building will be treated as occurring at the same location.

  - We assume the map will display only real-time event and venue data from currently active users.

  - We assume end users will not have access to historical event location data or past user activity logs.

- Content Analytics

  - We assume the platform will provide basic content-level analytics (e.g., views, applications received, engagement breakdown) for Artists and Venues/Businesses in V1.

- Payments

  - We assume there will be no subscription plans (free or paid) for any user persona in V1.

  - We assume no in-app payments or bookings for events will be handled in V1. However, users may be redirected via external links to complete such actions outside the platform, if provided by the event organiser.

- Hosting and 3rd Party Services

  - We assume domain, hosting infrastructure, or any 3rd party service - costs will be borne by the client.

# Proposed Technical Architecture

## Proposed Technology Stack

|  | Functional Aspects | Technical Framework/ Language/Platform | Preferred Choice | Reasoning |
| --- | --- | --- | --- | --- |
| 1 | User interface components, design patterns, and consistent layout | Design System | AntD or ShadCN framework | Proven design system used in multiple enterprise products that have varying age groups and non-tech users. |
| 2 | Programming Language |  | Typescript | A typed superset of JavaScript that improves code quality by adding static type definitions and catching errors early |
| 3 | Functional - Web App | Frontend | React.JS & Next.JS for super admin web app | -Matured library with strong community support - Faster integration with available design systems like above. |
| 4 | Repository | Mono-repo architecture. | Github + NX Workspace | Helps maintain shared code and full stack codebase with the least repeated code in a single git repository. |
| 5 | Functional Mobile App | Mobile App Development Framework | Flutter | Flutter is a framework by Google for creating apps for phones, web, and desktop. It uses one codebase to build fast, beautiful apps that look and feel great everywhere. |
| 6 | App Analytics, Push Notifications, Remote App Config | Application Services Platform | Firebase | Firebase is a platform by Google that helps developers build apps faster. It offers tools for databases, user login, hosting, and more—all in one place, with easy setup and management. |
| 7 | Backend Platform | Real-time GraphQL APIs, Instant Data Access, Role-based Permissions | Hasura | Hasura is a backend platform that instantly creates fast, real-time GraphQL APIs from your database, making it easy to build apps with secure, scalable data access. |
| 8 | Database |  | PostgreSQL | PostgreSQL (or Postgres) is a powerful, open-source database used to store and manage data. It’s reliable, secure, and supports complex queries, making it a popular choice for modern apps. |
| 9 | User Authentication, Compute,Event Queues,Object Storage, Lambda functions |  | AWS , AWS Amplify | AWS is a cloud platform by Amazon offering tools to host websites, store data, run apps, and more—scalable, secure, and used by businesses of all sizes. AWS Amplify is a toolkit by Amazon that helps developers build and deploy full-stack web and mobile apps quickly, with built-in hosting, authentication, APIs, and data storage. |

## Operational Excellence (How We Work)

### Communication Matrix

| Activity | Frequency | Platform | Purpose |
| --- | --- | --- | --- |
| Daily Updates | Daily (AM IST) | Slack | "What we did yesterday, what we are doing today, any blockers." |
| Sprint Review | Weekly | Google Meet | Demo of working software. You touch the app every 2 weeks. |
| Backlog Mgmt | Real-time | Asana | You have full access to the board to see ticket status. |
| Code Access | Real-time | GitHub | You own the repo. You can audit the code anytime. |

### Project Management Standard

- Agile Sprints: We work in 2-week cycles.

- Documentation: All technical decisions, API docs, and meeting notes are stored in a shared Google Workspace.

## Proposed Team Structure

| Role | Allocation | Responsibilities |
| --- | --- | --- |
| Project Manager (PM) | Part-time | Your primary point of contact. Handles timeline, backlog, and blocking issues. |
| Solution Architect | Part-time | Senior technical oversight. Designs the database, security, and AI logic. |
| Sr. Mobile App Dev | Full-time | Builds the Flutter mobile application end-to-end. |
| Sr. Frontend Dev | Part-time | Builds the Admin Web Portal. |
| Sr. Backend Dev | Full-time | Builds APIs, databases, and AI integrations. |
| QA Engineer | Part-time | Manual testing, bug reporting, and pre-release validation. |

## Execution Roadmap (Phased Approach)

### Development & Launch

Having a strong foundation with the design phase completed and all requirements, user journeys, and design assets in place, allows us to focus on building a smooth, efficient web and mobile app without needing to revisit earlier planning steps.

- Deliverables

- App/Product:

  - Mutually agreed upon features.

  - Fully compliant, responsive, and functionally tested application deployed in the live environment.

- Documentation:

  - Technical architecture, APIs, and feature documentation as agreed upon.

  - Fully detailed user stories/product backlog in the project management tool.

  - Test Cases and testing procedures from the project management tool.

- Development and Code:

  - Periodic code check-ins to the client’s source repository of commented and structured code.

  - Complete handover of the infrastructure and the relevant resources and services.

- Support

  - Post-deployment and launch, 8-12 weeks of support.

Timeline: 12 - 14 weeks

# Team, Time, and Cost Estimation

## Deliverables Timeline

Please note that this is a tentative sprint plan with a timeline of 12-14 weeks. Each sprint will last 2 weeks.

More accurate tentative plans will be shared once we get started with development.

| Stages | High-Level Efforts Projection | Outcomes |
| --- | --- | --- |
| Initial Setup & Architecture | 1-2 weeks | Project setup: - Mobile app framework setup - Backend environment configuration and database design. |
| Development | 8-10 weeks | Sprint-based feature development and testing |
| UAT and Production Deployment | 1-2 weeks | Final production deployment and support |
| Total turnaround time | 12-14 weeks (tentative) |  |

## Recurring Operational Cost

These are ongoing monthly costs you'll incur after launch. Not included in development investment.

|  | Items | Monthly Costs | Purpose |
| --- | --- | --- | --- |
| 1. | AWS Amplify for all AWS Services (Lambda, SES, ELB, CloudFront, Cognito, S3, SQS, EC2, RDS) | Approx. US $150 based on usage for up to 1500 active users. | AWS Amplify provides us with all AWS Services like Lambda for serverless functions, SES for sending emails, ELB for load balancer, Cognito for user management, S3 for storing files, CloudFront for CDN, SQS for queuing requests and user data, and RDS to store user data. Web app hosting would also be included in this |
| 2. | Google Maps | Based on usage. Based on initial data usage, it could be free as Google offers the first 10k calls free. | Used to display maps powered by Google on the mobile app |
| 3. | Apple Developer Program Membership | 99$ Annually | Will be required to publish the app on the Apple App Store |
| 4. | Google Developer Program Membership | $25 Lifetime | Will be required to publish the app on the Google Play Store |

# Terms and Conditions

- Estimates & Validity

  - Estimations: All effort and cost estimations are preliminary until the Scope of Work (SoW) is signed.

  - Variance: Timelines and costs may change due to evolving requirements, delays in feedback, or unforeseen technical blockers.

  - Validity: This proposal and its pricing are valid for 14 days from the date of issue.

- Scope & Exclusions Unless explicitly itemized in the deliverables, the following are excluded:

  - Infrastructure: Cloud hosting fees (AWS/Azure), domain names, or third-party service license fees.

  - Marketing: Copywriting, SEO, video production, or social media assets.

  - AI Scope: Scope is limited to AI integration and prompt engineering. Fine-tuning of Large Language Models (LLMs) or training of custom models is excluded unless specifically scoped.

  - Compliance: Paid security audits, penetration testing, or ISO/HIPAA certification processes.

- Change Requests (CR)

  - Process: Any functionality or requirement outside the signed Scope of Work will strictly follow a formal Change Request process.

  - Impact: Change Requests may incur additional costs and alter the final delivery timeline.

  - Approval: No out-of-scope work will commence without written approval of the CR’s cost and timeline impact.

- AI & Third-Party Disclaimers

  - AI Accuracy: RaftLabs is not liable for "hallucinations," factual inaccuracies, or biases inherent in underlying AI models (e.g., OpenAI, Anthropic).

  - 3rd Party Dependency: RaftLabs is not responsible for downtime, deprecation, or breaking changes caused by third-party APIs or libraries. Remediation of such issues will be treated as a paid Change Request.

- Design & Development Process

  - Design Iterations: Includes up to two (2) rounds of feedback per screen. Further iterations will require a Change Request.

  - Testing: Scope includes standard manual QA. Advanced automated load testing or security penetration testing requires a separate budget.

  - Tech Stack: We recommend stacks based on maturity and scalability. We reserve the right to update library versions during development for security purposes.

- Client Responsibilities & Acceptance

  - Assets: Provide 3rd-party credentials and test data within 3 business days of request.

  - Approvals: Participate in Sprint Reviews.

  - Deemed Acceptance: Upon delivery of the final build, the Client has 15 business days (3 weeks) to perform User Acceptance Testing (UAT). If no critical feedback is provided by the end of this period, the project is legally deemed "Accepted," and the final milestone is triggered regardless of the public launch status.

- Commercial Terms

  - Payment: Invoices are due within 5 business days of receipt.

  - Launch Independence: Final payment is tied to Technical Completion (code delivery), not Commercial Launch. Delays in "Going Live" caused by Client business decisions do not pause the payment schedule.

  - Late Fees: Overdue payments incur interest of 5% per month.

  - Work Stoppage: RaftLabs reserves the right to pause work immediately if invoices remain unpaid beyond 7 days.

  - Resource Changes: A minimum 2-week notice is required from either party to scale team resources up or down.

- Intellectual Property (IP) & Handover

  - Client Ownership: Upon full payment, the Client owns all Custom IP and source code created specifically for this project.

  - RaftLabs Ownership: RaftLabs retains ownership of "Background IP" (pre-existing libraries, generic code snippets, and reusable methodologies). The Client receives a perpetual, non-exclusive license to use this Background IP.

  - Handover: Code repositories and server credentials are transferred only after final settlement.

- Warranty & Support

  - Warranty Period: RaftLabs provides a 30-day warranty post-deployment to fix in-scope bugs at no cost.

  - Exclusions: This warranty does not cover issues caused by server failure, third-party API changes, or client-side code modifications.

  - Post-Warranty: Ongoing maintenance is available via a separate Retainer Agreement.

- Confidentiality & Non-Solicitation

  - Confidentiality: All RaftLabs staff are bound by strict NDAs. We operate under Indian jurisdiction but adhere to global data privacy standards.

  - Non-Solicitation: The Client agrees not to hire RaftLabs employees or contractors directly. A breach of this clause will incur a recruitment fee equal to 100% of the employee’s annual compensation.

- Termination

  - Notice: Contract may be terminated with 14 days' written notice.

  - Settlement: Client retains ownership of work completed and paid for up to the termination date. Any unfinished work remains with RaftLabs until a settlement is reached.

- Operating Hours & Location

  - Standard Hours: The development team operates from India (IST, GMT +5.5), Monday through Friday, 10:00 AM – 7:00 PM.

  - Holidays: Regional public holidays will be communicated to the Client in advance.

- Portfolio & Marketing Rights

  - Showcase Rights: RaftLabs reserves the right to feature the project, case study, and client logo in our portfolio, website, and sales collateral to demonstrate technical capabilities.

  - White-Label Exception: This clause is void if a specific "White-Label" or strict NDA agreement has been signed prohibiting public association.