WORK REPORT

CeolX — Irish Music Discovery Platform

Prepared by:

Priya Yadav — Full-Stack Developer, RaftLabs

Client:

Chongie Entertainment Services, Ireland

Date:  20 March 2026

Report Period:  January 2026 – 20 March 2026

# 1. Project Overview

CeolX is a location-aware Irish music discovery platform commissioned by Chongie Entertainment Services, Ireland. The platform connects music fans, independent artists, and live music venues across Ireland through a mobile-first experience.

| Attribute | Detail |
| --- | --- |
| Platform | iOS & Android (React Native + Expo), Web Admin Dashboard (Next.js) |
| Scope | Irish music only, English language, global access |
| Launch Scale | Under 1,000 users — controlled launch timed to Irish festival season |
| Developer | Priya Yadav (Solo full-stack, RaftLabs India) |
| Reviewers | Aravind Jaimon (Manager), Pratiksha Patil (Asst. Manager) |
| PRD Version | CeolX_PRD_v1.6 (as of 19 March 2026) |

## 1.1 User Personas

The platform is designed around four distinct user personas:

- Spectator (End User) — music fans discovering events. No public profile. Anonymous consumer. Free.

- Musician / Artist — promotes performances, gets booked by venues. Public profile. Free in V1.

- Venue / Business — pubs, cultural hubs, event promoters. Lists gigs, recruits artists, runs promotional ads. Paid subscription.

- Super Admin — single internal CeolX admin. Web dashboard only. One account only.

# 2. Work Completed

The following activities were carried out across multiple planning and documentation sessions spanning January to March 2026.

## 2.1 Product Discovery & Requirements Gathering

An in-depth discovery process was conducted to thoroughly understand the product requirements before any development began. This included:

- Reviewing the original January 2026 features document (CeolX - Features Copy for Devs.docx)

- Reviewing the March 2026 proposal document

- Running a structured product quiz to surface any gaps or ambiguities in the requirements

- Identifying and documenting four open areas that required manager/client input

## 2.2 Key Architecture Decisions Made

A number of significant architecture decisions were evaluated and finalised during the planning sessions. Each decision was made with consideration for the solo-developer context, App Store compliance, and the controlled launch scale.

Tech Stack Simplification

The initial tech stack was reviewed and several components were replaced with lighter alternatives more appropriate for a solo developer:

| Component | Original Choice | Final Decision |
| --- | --- | --- |
| Backend Framework | NestJS | Hono (Node.js/TypeScript) |
| ORM | Prisma | Drizzle ORM |
| Authentication | AWS Cognito | BetterAuth |
| Video Transcoding | AWS MediaConvert + Lambda | Mux |
| Payments | RevenueCat + Apple IAP + Google Play Billing | Stripe (web-only) |

Venue Subscription via Web (Apple Rule 3.1.1 Compliance)

A critical compliance issue was identified: Apple App Store Rule 3.1.1 prohibits third-party payment processors for in-app digital purchases. The solution designed was:

- Subscription is initiated entirely on the web via ceolx.ie/subscribe (hosted in the Next.js admin app)

- Venues receive a Postmark activation email containing the ceolx.ie/subscribe link — the link never appears inside the mobile app

- Stripe Checkout handles the subscription — webhook confirms payment to the Hono backend

- In-app: only a 'Check your email to activate' message is shown, with a Resend Email button

- Revenue benefit: CeolX nets ~97% vs ~85% with Apple IAP

Persona Switching (Option A — Finalised)

The persona system allows one account to operate as one active persona at a time. Key rules finalised:

- users.current_role enum (spectator | artist | venue) is the single source of truth for feature access

- Switching to Venue without an active subscription triggers the email activation flow — profile stays inactive until Stripe webhook confirms

- Switching away from Venue keeps the subscription active; billing continues

- Switching away from Artist sets is_active = false; past approved events remain live until their date passes

- Events in pending_review status stay in the admin queue regardless of the creator's current role

Event Pre-Publication Moderation

Every event created by an Artist or Venue must be approved by the Super Admin before going live on the map and feed. The event status lifecycle:

draft → pending_review → active → archived   (and:  pending_review → rejected → pending_review on resubmission)

- Profile creation and profile edits are NOT moderated — events only

- Hard delete is never used — archived is the terminal state

- Rejection includes a mandatory written reason; creator is notified via push notification

Map Strategy

The map is the primary screen of the app. Performance decisions finalised:

- Viewport bounding box query — only fetch events visible in the current map area (SW + NE corners)

- API calls debounced ~400ms after user stops panning; max 50 pins per fetch

- GIST spatial index on events(lat, lng) in Neon PostgreSQL for fast bounding box queries

- Pin clustering enabled — nearby pins merge into a count badge when zoomed out

- Location fallback chain: GPS → IP Geolocation (server-side) → Ireland default (lat: 53.1424, lng: -7.6921)

- Empty state auto-expand: silently retry at 5 km, 25 km, 100 km — radius values never shown to users

FCM Push Notification Persona Routing

A persona-aware notification system was designed to handle the complexity of multi-persona accounts:

- All personas share one FCM token per device

- Each notification payload includes: persona (role the notification relates to) and route (deep link)

- On tap: if user is in the correct persona, navigate directly. If not, auto-switch persona then navigate, showing a brief toast

# 3. Documentation Produced

The following documents were created or updated as part of the planning engagement:

| Document | Location | Status |
| --- | --- | --- |
| CeolX_PRD_v1.6.docx | prd/CeolX_PRD_v1.6.docx | Updated to V1.6 (19 Mar 2026) |
| CeolX_Flow_Diagrams.html | prd/CeolX_Flow_Diagrams.html | Created — 7 interactive tabs |
| CLAUDE.md | CeolX/CLAUDE.md | Created — full project context |
| CeolX_Milestones.md | project-management/ | Created — 12 milestones, 38 tasks |

## 3.1 PRD Version History (V1.0 → V1.6)

The PRD was iterated through six versions during the planning sessions. Major changes per version:

| Version | Date | Key Changes |
| --- | --- | --- |
| V1.0–V1.3 | Jan 2026 | Initial draft based on features doc and proposal |
| V1.4 | Feb 2026 | Tech stack simplification (Hono, Drizzle, BetterAuth, Mux) |
| V1.5 | Mar 2026 | Stripe web-only payments; Apple IAP removed; revenue model updated |
| V1.6 | 19 Mar 2026 | Persona switching (Section 4.3), event moderation queue (Sections 8, 9.3), venue web Stripe subscription (9.8), map strategy with location fallback and empty state auto-expand (9.2), FCM notification persona routing (9.6) |

## 3.2 Flow Diagrams

An interactive HTML flow diagram document was created with 7 tabs covering all key user journeys:

- Auth & Onboarding — sign-up, email verification, persona selection, social login

- Discovery Flow — map viewport query, location fallback chain, empty state auto-expand, feed algorithm

- Event Lifecycle — create, pending review, approve/reject, edit and resubmit, archive

- Booking Flow — venue-initiated invitation, artist-initiated application, state machine

- Subscription & Payments — Stripe web flow, webhook activation, subscription lifecycle

- Notifications — FCM payload structure, persona routing on tap, in-app notification inbox

- Tech Stack — monorepo structure, service integrations overview

# 4. Project Management Structure

A structured project management folder was created under CeolX/project-management/. The work is broken into 12 milestones containing 38 individual task files. Each task file follows a standardised format:

- Description — what the task is and why it matters

- Affected Apps / Packages — which monorepo packages are touched

- API Endpoints — HTTP method, path, and purpose of each endpoint

- Requirements — numbered R1, R2, R3... business and technical requirements

- Acceptance Criteria — checkboxes for completion verification

- Technical Notes — implementation guidance, edge cases, and pitfalls

## 4.1 Milestone Summary

| Milestone | Name | Tasks | Key Deliverables |
| --- | --- | --- | --- |
| M1 | Project Setup & Infrastructure | 5 | Turborepo monorepo, Neon DB + Drizzle schema, Hono API scaffold, RN Expo scaffold, Next.js admin scaffold |
| M2 | Authentication & Persona System | 4 | Email/password auth, Google + Apple Sign-In, forgot password, persona onboarding + role switching |
| M3 | Map & Discovery | 4 | Viewport bounding box query, location fallback + empty state, pin clustering + search bar, Discover feed |
| M4 | Event System | 4 | Create/edit event, event detail screen, admin moderation flow, My Events + collections |
| M5 | Booking Flow | 3 | Venue-initiated invitations, artist-initiated applications, bookings tab management |
| M6 | Profiles & Social | 4 | Artist profile, venue profile, follow system, promotional posts |
| M7 | Notifications & Emails | 3 | Firebase FCM push notifications, in-app notification inbox, Postmark transactional emails |
| M8 | Venue Subscription | 3 | Stripe web checkout, in-app pending state, subscription lifecycle & cancellation handling |
| M9 | Super Admin | 2 | Admin auth + KPI dashboard + user management, event moderation queue UI |
| M10 | Media | 1 | AWS S3 image upload pipeline + Mux video upload pipeline |
| M11 | Analytics & GDPR | 2 | GDPR compliance (consent, erasure, portability), admin KPI analytics |
| M12 | QA & Launch | 3 | Testing & QA, App Store / Play Store submissions, production deployment checklist |

## 4.2 Task Files Created / Updated This Session

In this session, all 38 task files were either created from scratch or reformatted to the standardised format. The following table summarises the work:

| Milestone | Tasks | Action Taken |
| --- | --- | --- |
| M1 (T5 only) | M1-T5 Next.js Admin Scaffold | Reformatted to new standard |
| M2 (T1–T4) | Email/Password Auth, Google/Apple Sign-In, Forgot Password, Persona Onboarding | Reformatted to new standard |
| M3 (T1–T4) | Map Integration, Location Fallback, Pin Clustering, Feed View | Reformatted to new standard |
| M4 (T1–T4) | Create/Edit Event, Event Detail, Moderation Flow, My Events + Collections | Created from scratch |
| M5 (T1–T3) | Venue-Initiated Booking, Artist-Initiated Booking, Bookings Tab | Created from scratch |
| M6 (T1–T4) | Artist Profile, Venue Profile, Follow System, Posts | Created from scratch |
| M7 (T1–T3) | FCM Push Notifications, Notification Inbox, Postmark Emails | Created from scratch |
| M8 (T1–T3) | Stripe Web Flow, Subscription In-App State, Subscription Lifecycle | Created from scratch |
| M9 (T1–T2) | Admin Auth + Dashboard, Event Moderation Queue (Admin UI) | Created from scratch |
| M10 (T1) | Media Upload Pipeline (S3 + Mux) | Created from scratch |
| M11 (T1–T2) | GDPR Compliance, Admin Analytics & KPI | Created from scratch |
| M12 (T1–T3) | Testing & QA, App Store Submissions, Production Deployment | Created from scratch |

# 5. Open Items (Awaiting Client / Stakeholder Input)

The following items were identified during planning and remain open. They must be resolved before or during development of the relevant milestone:

| # | Item | Impact | Owner |
| --- | --- | --- | --- |
| 1 | Default event categories — pre-seeded values needed | Blocks M3-T3 category filter and M4-T1 event creation form | Client to provide |
| 2 | Venue subscription pricing — feature gating between Lite and Pro tiers | Blocks M8 Stripe Checkout configuration | Client post-launch |
| 3 | Promotional ads — frequency cap and targeting rules | Affects feed algorithm and M6-T4 posts | Pratiksha to confirm |
| 4 | UI design approval — Feed vs Map as the home screen default | Affects M3 navigation structure | Pratiksha / Client sign-off |
| 5 | Full notification trigger list — client sign-off required | Affects M7-T1 FCM and M7-T3 email scope | Priya to share draft |
| 6 | Venue pre-seeding — will client provide registered Irish venues list? | Affects initial map data quality at launch | Client to confirm |
| 7 | Privacy Policy & Terms of Service documents | Required before App Store submission (M12-T2) | Client / legal team |

# 6. Next Steps

The project management documentation is now complete. The following actions are the immediate next steps:

## 6.1 Immediate Actions

- Review all 38 task files in the project-management/ folder

- Flag any task files that need adjustments before Asana task creation begins

- Confirm with Aravind and Pratiksha on Open Items #1 (event categories) and #4 (UI design approval) as these block the earliest milestones

## 6.2 Asana Task Creation

Once the milestone/task documentation review is complete, Asana tasks will be created for each milestone and task file. The Asana project is already configured:

- Workspace ID: 1194107417268910

- Project ID: 1210959953917909

- Sections: Ideas | Backlogs | In Progress | Staged | Completed

## 6.3 Development Kickoff

After Asana task creation, development begins with M1 — Project Setup & Infrastructure:

- M1-T1: Turborepo Monorepo + GitHub setup

- M1-T2: Neon Database + Drizzle schema

- M1-T3: Hono API scaffold

- M1-T4: React Native + Expo scaffold

- M1-T5: Next.js Admin Dashboard scaffold

# 7. Finalised Tech Stack Reference

| Layer | Technology | Notes |
| --- | --- | --- |
| Mobile App | React Native + Expo (TypeScript) | Single codebase for iOS + Android |
| Maps | React Native Maps | Apple Maps on iOS, Google Maps on Android |
| Backend API | Hono (Node.js / TypeScript) | Lambda-compatible, minimal boilerplate |
| ORM | Drizzle | SQL-like, TypeScript-first, explicit |
| Database | PostgreSQL via Neon | Serverless, DB branching for dev/staging/prod |
| Auth | BetterAuth | Email/Password + Google OAuth + Apple Sign-In |
| Push Notifications | Firebase FCM | One token per device, persona-aware payloads |
| Transactional Email | Postmark | Verification, password reset, venue activation, payment confirmation |
| Media Storage | AWS S3 + CloudFront | Images, audio. CloudFront CDN for Irish users (eu-west-1) |
| Video Processing | Mux | Upload, transcode, HLS streaming, CDN, analytics |
| Payments | Stripe (web only) | Venue subscriptions via ceolx.ie/subscribe. No Apple IAP. No RevenueCat. |
| Admin Dashboard | Next.js + ShadCN/UI | Also hosts ceolx.ie/subscribe page |
| Monorepo | Turborepo | apps/mobile, apps/admin, apps/api, packages/shared |
| Repository | GitHub | Branch per environment, matching Neon DB branches |